## Slide 2: European Spallation Source
ESS Facility status and future
ICANS 2026
13 April 2026
PRESENTED BY: Helmut Schober

## Slide 3
13 European countries joining forces and sharing a common ambition
A commitment firmly recognised within the European neutron community.
A 3 Billion € project,
with an estimated annual operations and development cost of about 180 million €
Opening Up the World of Matter and Materials

## Slide 4
It is all about our place in the world!
Through ESS, Europe is establishing the world’s leading neutron facility, thereby strengthening and sustaining its leadership in this field.

## Slide 5: ESS Road to Science
From construction to start of operations
ESS Data Management and Scientific Computing Centre at DTU in Lyngby, Denmark
2009
2013
2014
2022
2025
2026
2027
2028
Decision to site ESS in Lund (SE), with the Data Management & Software Centre in Copenhagen (DK)
Technical Design Report completed
Start of construction
Civil construction completed
Accelerator commissioned (Beam on Dump)
First neutrons – the proton beam strikes the target for the first time
First science experiments
Start of steady state operations
2030s onwards
Call for input to instrument roadmap, beyond the 15 currently under construction
Start of User programme
Upgrade to 5MW accelerator
Accelerator upgrade to 3MW
New instruments (for suite of 22)
>800 experiments / year; >500 publications
Seven instruments ready for neutrons

## Slide 6
Build and operate the most powerful proton accelerator ever built
5 MW (2MW at start)
Conduct more than one thousand
experiments every year
Welcome more than
one thousand
guest scientists
every year
Assure responsible and sustainable operation as well as stewardship of entrusted resources
Build and operate a full suite of
Instruments with unprecedented performance

## Slide 7: The ESS technological concept

## Slide 8: ESS linear accelerator layout
Spokes
Medium β
High β
DTL
MEBT
RFQ
LEBT
Source
HEBT & Contingency
Target
2.4 m
4.6 m
3.8 m
39 m
56 m
77 m
179 m
75 keV
3.6 MeV
90 MeV
216 MeV
571 MeV
2000 MeV
352.21 MHz
704.42 MHz
Key parameters:
    Long term goal:
    5 MW average beam power
    2 GeV
    62.5 mA peak
    2.86 ms long pulses
    14 Hz
    4 % duty cycle
    Staged approach:
     2 MW, 15 instruments
96% of acceleration will be provided by superconducting cavities supplied by dedicated high power RF sources
Chart: Beam Beta

## Slide 9: ESS Target layout
proton beam
proton beam window
proton beam instrumentation plug
Moderator and reflector
target wheel
neutron beam extraction port
monolith vessel
Rotating solid tungsten target
36 sectors
Mass, total 11 tonnes, whereof 3 tonnes of W
Rotates 23.3 rpm, synchronised with pulsed proton beam 14 Hz
Helium cooling of target material
Mass flow 3 kg/s
Pressure 11 bar
Temperature inlet/outlet 40 °C/240 °C
48 cm
proton beam

## Slide 10: Target Station
Cut section of the D02 building
130 m
22 m
37 m
High bay
Transport hall
Beam expander hall
Target Monolith
Utilities block
Active Cells Facility
Proton beam
Internal Transport Cask
Notes: **Adjust positioning in this slide
Remote handling systems
Large active cells for safe storage and processing of spent radioactive target components
Shielded casks for transfer of spent components from monolith to active cells
Target Monolith
11 meter diameter cylinder with steel and concrete shielding
Rotating Solid Tungsten Target – 36 sectors – Helium Cooled – 11 tons
Moderators with liquid hydrogen @ 17K – and room temperature water – 18 tons
Proton Beam Window and beam diagnostics

## Slide 11: Long-pulse performance
Brightness (n/cm2/s/sr/Å)
×1013
5
10
λ = 5 Å
ISIS TS1
128 kW
ISIS TS2
32 kW
SNS
2 MW
JPARC
1 MW
ILL 57 MW
ESS 2016 design 5 MW
ESS 2013 design (TDR)
2 MW
ESS 2016 design
2 MW
water
para-H2
time (ms)

## Slide 12
Daily Telegraph
From the origin of the universe to the origins of life
Unique Insights in Natural Sciences and Engineering Areas
Notes: 12

## Slide 13
Magnetism & superconductivity
Engineering & Geo-sciences
Archeology & Heritage conservation
Fundamental & particle physics
Life sciences
Soft condensed matter
Chemistry of materials
Energy research
15 instruments under construction
Each instrument designed to be world-leading at 2MW

## Slide 14
ESS Data Management and Scientific Computing Centre
Located at the Technical University of Denmark in Lyngby.
Centre for data management and instrument software and scientific computing.
Close collaboration with key counterparts across Europe on development of data management resources (AI etc.) for efficient user support.
Foto: Anna Palmehag/Mulvany/News Øresund

## Slide 15
Status
Accelerator
Target
Integrated Control Systems
Instruments

## Slide 16
Accelerator
BoD2 campaign started:
Beam in NCL
Conditioning of cavities
Beam to the dump in the next few weeks
RF gallery upgrade to 3 MW continues
Cryomodule exchange in TS2
Beam through NCL

## Slide 17
Target
HRU installed
CMS commissioning
Option A Helium Circulator – upgrades and weld quality checks
Q checks: pipes for option A
HRU noise level checks

## Slide 18
Controls
There is a digital world behind everything
DUMPLINE

## Slide 19: Instruments getting ready for neutrons
TBL, LOKI, BIFROST SAR/TG5 approved!
ODIN close to SAR/TG5 approval.
Success, not only for our IK partners but for the whole organisation.
Final Report to IKRC & Council still due, as well as iSRR approval.
DREAM, NMX & ESTIA reviews before summer.
TBL
c
c

## Slide 20
Instruments
FREIA shielding
ESTIA detector
T-REX cave
NMX robotics
Construction of later instruments is ongoing

## Slide 21
INP License
SSM has granted ESS a license for Intentional Neutron Production.
This allows for Beam on Target commissioning.
A huge amount of teamwork behind this achievement.

## Slide 22: Project overview
End of project:
2MW+ capable accelerator
Goal of demonstrating ~500kW proton beam power
6-7 instruments ready for users
BoD
MRP2 integration
BoT
2026
2027
BIFROST
Today
7+TBL ready for Neutrons @BoT
2028
MRP2 assembly
test
MRP2 assembly
SRR5 prep
SAR5 (internal)
SRR5 (external)
Delivery
SAR5 prep
DREAM
LOKI
NMX
ODIN
ESTIA
SKADI
BEER
FREIA
MAGIC
CSPEC
HEIMDAL
MIRACLES
TREX
10+TBL ~May 2027
13+TBL ~July 2027
T-REX expectation is to complete construction by EOP
VESPA HC in 2029
BoD
BoD
BoD
BoT
optimising hot commissioning/bunker access days in 2027
iSRR milestones
Construction
Construction
Construction
Construction
BoT
BoT
BoT
BoT
BoT
BoT
BoT
<-------------------------- Target integrated testing --------------------------->
HRU1 repair
Construction
Construction
Construction
Construction
Construction
Construction
Construction
3+TBL construction complete
<-------------------------- ACC integrated testing --------------------------->
Protons on Target (option)
Remote handling / Active cells
Focus is now on EOP
Delivering an operational neutron source with headroom
6-7 instruments hot commissioned and ready for users
Remainder in early 2028
Credible user programme in 2028
SSM review
INP license


## Slide 23
Attaining Visibility

## Slide 24: Making ESS a Scientific Powerhouse
International Conference on Neutron Scattering (ICNS-2025)
800 delegates 500+ participants visited ESS with a focus on instruments 80% rated the visit 5 out of 5
73 ESS staff contributed through talks, posters, and informal sessions 5 mini-symposia - 3 satellite workshops
Notes: ICNS and how it positioned ESS – Expectations high on delivery

## Slide 25: High-level visits to ESS
Spanish Secretary General for Research
Hungarian Minister
Danish Ministry Visit
Swiss Ambassador/Ministry visit
French Ambassador
Swedish Minister to the European Commission
Swedish Minister for Higher Education and Research

## Slide 26: Sharing our progress with the public
  475 visitors during the day
    Overall satisfaction – 4/5 (on a 5-point scale)
  What visitors said:
Kulturnatten 2025 – engaging our neighbours
  “[Most interesting was] the part where we were inside the hall and got to see and hear about the different instruments. The dialogue with the guide about how they work at ESS. The guide's experiences of his work.”
  “[Most interesting was] that there are so many different research fields that can be used”
  “I probably would like to work on ESS… seems like a good place to work.”
  “Continue with easy-to-understand information for the public. Both in terms of facility information and research results.”

## Slide 27: Engaging with the wider scientific eco-system
WISE - Wallenberg Initiative Materials Science for Sustainability
Hosting the Board and International Science Advisory Body

## Slide 28
ESS’s strongest asset as a scientific and technological powerhouse will be its workforce
64 Nationalities

## Slide 29
Questions?